WINSTON PLATFORM

QA Audit Report — Post-Redeployment (v2)

Delta Analysis: Build v1 → v2

| Auditor | Morgan Ruiz — PE Ops Data Architect + Program Controls Director |
| --- | --- |
| Platform | Winston SaaS — paulmalmquist.com |
| Audit Date | March 4, 2026 |
| Audit Type | Full re-run post-redeployment — v1 vs v2 delta comparison |
| Environments Tested | StonePDS (Construction PM) · Meridian Capital Management (RE/PE) |
| v1 Overall Score | 1.9 / 5.0 — Phase 0: 2/5 · Phase 1: 0/7 BLOCKED · Phase 2: 2/6 |
| v2 Overall Score | 2.3 / 5.0 — Phase 0: 3.5/5 · Phase 1: 0.5/7 · Phase 2: 2.5/6 |
| Net Change | ▲ +0.4 pts ¦ 5 improvements ¦ 1 new bug class ¦ 5 regressions unchanged |

# 1. Executive Summary

The Winston platform was re-audited on March 4, 2026 following a developer redeployment. This report documents all test findings across Phase 0 (Setup), Phase 1 (StonePDS / PDS Mission Control), and Phase 2 (Meridian Capital Management / Cross-Fund Modeling), and performs a direct delta comparison against the v1 audit conducted earlier the same day.

HEADLINE: The redeployment delivered incremental improvements — most notably, the StonePDS homepage no longer crashes on load, new /projects/capability/* route stubs were introduced, and duplicate model name validation is now enforced. However, the core blocking bugs from v1 remain unresolved: the industry_type Postgres schema error (BUG-001), the /scope and /overrides API 500 errors, and the assumptions override save failure (BUG-003). The modeling workflow remains end-to-end non-functional.

## Score Delta Summary

| Phase | v1 Score | v2 Score | Change |
| --- | --- | --- | --- |
| Phase 0 — Setup & Navigation | ████████░░░░░░░░░░░░ 2.0/5 (40%) | ██████████████░░░░░░ 3.5/5 (70%) | ▲ +1.5 pts (StonePDS home now loads) |
| Phase 1 — PDS Mission Control (7 tests) | 0/7 — ALL BLOCKED | 0.5/7 — Stubs only | ▲ +0.5 pts (stub routing added) |
| Phase 2 — Cross-Fund Modeling (6 tests) | 2/6 (T8✅ T13❌) | 2.5/6 (T8✅ T12⚠️ T13✅) | ▲ +0.5 pts (T13 fixed, T12 added) |
| OVERALL | 1.9 / 5.0 | 2.3 / 5.0 | ▲ +0.4 points total |

# 2. Phase 0 — Environment Setup & Navigation

Phase 0 covers login, admin access, and environment reachability checks. Results improved in v2: the StonePDS environment homepage now loads without triggering the industry_type crash, though the direct /pds route still fails.

| ID | Test | v1 Result | v2 Result | v2 Finding | Delta |
| --- | --- | --- | --- | --- | --- |
| P0.1 | Admin login (invite code) | ✅ PASS | ✅ PASS | Login successful. Redirected to /lab correctly. | = Same |
| P0.2 | Admin Control Tower | ✅ PASS | ✅ PASS | 5 environments listed. NEW: INDUSTRIES: 5 metric visible in StonePDS card. | ▲ Better |
| P0.3 | StonePDS environment home | ❌ FAIL | ✅ PASS | Homepage /lab/env/{id}/re now loads without crash. Significant improvement. | ▲ Better |
| P0.4 | StonePDS /pds direct route | ❌ FAIL | ❌ FAIL | BUG-001 unchanged: column "industry_type" does not exist. 500 crash. | = Same |
| P0.5 | Nav stability after crash | ❌ FAIL | ❌ FAIL | BUG-002 unchanged: sidebar disappears after /pds crash. Requires URL escape. | = Same |

### Key Finding — Phase 0

- BUG-001 (industry_type Postgres error) still blocks /pds direct route

- StonePDS environment homepage now loads cleanly — BUG-001 is now scoped to /pds specifically

- Admin Control Tower shows new INDUSTRIES: 5 metric — indicates schema work in progress

# 3. Phase 1 — PDS Mission Control (StonePDS)

Phase 1 tests construction program controls features within the StonePDS tenant. In v1, all 7 tests were fully BLOCKED by BUG-001. In v2, BUG-001 remains on the /pds direct route but the redeployment introduced a new routing layer (/projects/capability/*) with stub pages that load without crashing.

| ID | Test | v1 Result | v2 Result | v2 Finding | Delta |
| --- | --- | --- | --- | --- | --- |
| T1 | /pds direct route crash | ❌ FAIL | ❌ FAIL | BUG-001 persists. industry_type column missing. Request ID: 2c81f3a5-826d. | = Same |
| T2 | Nav freeze after crash | ❌ FAIL | ❌ FAIL | BUG-002 persists. Sidebar disappears; requires direct URL navigation to escape. | = Same |
| T3 | /projects/capability/pds_command_center | 🚫 BLOCKED | ⚠️ PARTIAL | NEW: Route now loads as stub (no crash). Content is placeholder only. | ▲ Better |
| T4 | /projects/capability/active_projects | 🚫 BLOCKED | ⚠️ PARTIAL | NEW: Loads as stub without error. No real project data rendered. | ▲ Better |
| T5 | /projects/capability/milestones | 🚫 BLOCKED | ⚠️ PARTIAL | NEW: Stub page loads. No milestone data or timeline rendered. | ▲ Better |
| T6 | /projects/capability/budget | 🚫 BLOCKED | ⚠️ PARTIAL | NEW: Stub page loads. No budget figures or charts rendered. | ▲ Better |
| T7 | /projects/capability/issues + reports | 🚫 BLOCKED | ⚠️ PARTIAL | Both routes load as stubs. /legal route still crashes with BUG-001. | ▲ Better |

### Phase 1 Analysis

The introduction of /projects/capability/* routing is an architectural improvement that prevents the crash from cascading to all sub-routes. However, these are scaffolding stubs with no data or functionality — they do not represent passing tests from a QA perspective. The underlying BUG-001 fix (ALTER TABLE workspaces ADD COLUMN industry_type) remains the critical unblocking action.

- 6 routes in /projects/capability/* added as non-crashing stubs

- /pds and /legal direct routes still crash with BUG-001 Postgres error

- No construction program controls data is actually rendered in v2

# 4. Phase 2 — Cross-Fund PE Modeling (Meridian Capital Management)

Phase 2 tests the REPE/PE scenario modeling capability within the Meridian Capital Management tenant. Seeded data remains intact (3 funds, $2.0B commitments, 33 assets). The modeling workflow is still end-to-end non-functional due to cascading API failures on the scope and overrides endpoints.

| ID | Test | v1 Result | v2 Result | v2 Finding | Delta |
| --- | --- | --- | --- | --- | --- |
| T8 | Create Model | ✅ PASS | ✅ PASS | Form accessible at bottom of list. Creates instantly, counter updates 4→5. No redirect. | = Same |
| T9 | Scope — assign entities | ❌ FAIL | ❌ FAIL | NEW BUGS: GET /scope → 500, POST /scope → 500 (×6 confirmed). Entity labels still blank (UX-001). Scope cannot be set. | = Same |
| T10 | Assumptions — save override | ❌ FAIL | ❌ FAIL | BUG-003 unchanged. POST /overrides → 500. "Internal error" banner. Form data not persisted. | = Same |
| T11 | Run Model + view results | ❌ FAIL | ❌ FAIL | Run Model button disabled:true. BLOCKED by empty scope (cascades from T9 BUG-006/007). Fund Impact tab shows correct empty state. | = Same |
| T12 | Clone model (FEAT-001) | ❌ FAIL | ⚠️ PARTIAL | IMPROVEMENT: Clone option now present in kebab menu. But "Failed to clone model" error on click. API endpoint broken. | ▲ Better |
| T13 | Duplicate name validation (UX-002) | ❌ FAIL | ✅ PASS | FIXED: "A model named X already exists. Choose a different name." Validation works correctly. | ▲ Better |

### API Failure Map — Phase 2

| Endpoint | Method | Status | Impact |
| --- | --- | --- | --- |
| /api/re/v2/models/{id} | GET | 200 | Model detail loads correctly |
| /api/re/v2/assets?env_id=... | GET | 200 | 33 assets load in scope picker (labels still blank UX-001) |
| /api/re/v2/models/{id}/scope | GET | 500 | BUG-006: Scope cannot be fetched on model load |
| /api/re/v2/models/{id}/scope | POST | 500 | BUG-007: Scope entity additions silently fail (×6 confirmed) |
| /api/re/v2/models/{id}/overrides | GET | 500 | BUG-003 (related): Overrides cannot be fetched |
| /api/re/v2/models/{id}/overrides | POST | 500 | BUG-003: Assumption override save fails — "Internal error" |

# 5. Delta Analysis — v1 vs v2

## 5.1 What Changed (Improvements)

| # | Improvement | Evidence |
| --- | --- | --- |
| 1 | StonePDS homepage no longer crashes | GET /lab/env/{id} → 200. v1 crashed immediately. |
| 2 | /projects/capability/* routing added | 6 new routes load as stubs: pds_command_center, active_projects, milestones, gantt, budget, issues, reports |
| 3 | Admin INDUSTRIES metric added | Control Tower now shows INDUSTRIES: 5 for StonePDS — schema migration in progress |
| 4 | T13 Duplicate name validation FIXED (UX-002) | "A model named X already exists. Choose a different name." — correctly blocks creation |
| 5 | T12 Clone feature added (FEAT-001, partial) | Clone appears in kebab menu. API call fires but returns error. Feature exists, not yet functional. |

## 5.2 What Did NOT Change (Persistent Bugs)

| Bug ID | Description | v1 Status | v2 Status | Priority |
| --- | --- | --- | --- | --- |
| BUG-001 | column "industry_type" does not exist (Postgres) | OPEN | OPEN | P0 — Critical |
| BUG-002 | Nav sidebar freeze after BUG-001 crash | OPEN | OPEN | P1 — High |
| BUG-003 | POST /overrides → 500 "Internal error" | OPEN | OPEN | P0 — Critical |
| UX-001 | Entity labels blank in scope picker (only state abbrev shown) | OPEN | OPEN | P1 — High |
| BUG-006 | GET /api/re/v2/models/{id}/scope → 500 | Not tested | NEW | P0 — Critical |
| BUG-007 | POST /api/re/v2/models/{id}/scope → 500 | Not tested | NEW | P0 — Critical |
| BUG-008 | "Failed to clone model" on clone action | N/A | NEW | P1 — High |

# 6. Prioritized Fix List (v2 → v3)

The following items represent the minimum viable fix set to achieve end-to-end functional workflows for both journeys. Items marked P0 are hard blockers for any meaningful platform use.

| Priority | Bug ID | Fix Required | Expected Outcome |
| --- | --- | --- | --- |
| P0 | BUG-001 | ALTER TABLE workspaces ADD COLUMN IF NOT EXISTS industry_type VARCHAR(100) | Unblocks /pds, /legal; enables all Phase 1 tests |
| P0 | BUG-006/007 | Fix /api/re/v2/models/{id}/scope GET + POST endpoints (500 error) | Enables scope assignment; unblocks Run Model button |
| P0 | BUG-003 | Fix /api/re/v2/models/{id}/overrides POST endpoint (500 error) | Enables assumption overrides; cross-fund scenario modeling |
| P1 | BUG-002 | Move <SideNav /> outside error boundary so nav persists after crash | Nav remains accessible after any page error; no URL escape needed |
| P1 | UX-001 | Populate entity name + fund in scope picker rows (currently blank) | Analysts can identify which assets to include in model scope |
| P1 | BUG-008 | Fix clone model API endpoint | Enables scenario comparison by duplicating base models |
| P2 | SEED-001 | Seed entity-model scope relationships in DB for demo/QA models | Morgan Ruiz Cross-Fund Test model has entities pre-scoped for demo runs |
| P2 | SEED-002 | Seed assumption overrides + run results for Base Case Stress Test model | Fund Impact tab shows real data for demo without requiring successful run |

# 7. Journey Verification Checklist

Use this checklist to verify the platform is ready for a walkthrough with an LP or investment committee audience. All items must pass before the platform is demo-ready.

## Journey A — Construction Program Controls (StonePDS)

| Step | v2 Status |
| --- | --- |
| Navigate to StonePDS tenant from Admin Control Tower | ✅ PASS |
| View StonePDS homepage without crash | ✅ PASS |
| Click into /pds route and see program controls dashboard (not crash) | ❌ BUG-001 |
| View active projects list with real data | ❌ STUBS |
| Navigate to milestones / Gantt view | ❌ STUBS |
| Navigate to budget view with cost data | ❌ STUBS |
| View issue log and reports | ❌ STUBS |

## Journey B — Cross-Fund PE Modeling (Meridian Capital)

| Step | v2 Status |
| --- | --- |
| Navigate to Meridian Capital Management RE module | ✅ PASS |
| View Fund Portfolio: 3 funds, $2.0B, 33 assets | ✅ PASS |
| Navigate to Models list | ✅ PASS |
| Create a new cross-fund scenario model | ✅ PASS |
| Add entities (assets) to model scope | ❌ BUG-006/7 |
| Set assumption overrides (exit cap rate, discount rate, etc.) | ❌ BUG-003 |
| Run model and view fund impact results | ❌ BLOCKED |
| View Monte Carlo distribution | ❌ BLOCKED |
| Clone model for side-by-side scenario comparison | ❌ BUG-008 |

## Readiness Assessment

The platform is NOT ready for LP or IC demonstration. The two primary analyst workflows — construction PM oversight and cross-fund scenario modeling — both fail at their core functional steps. The redeployment shows positive momentum (5 improvements) but the P0 blocking bugs must be resolved before any meaningful demo is possible.

| Metric | v1 | v2 | Target |
| --- | --- | --- | --- |
| Overall score | 1.9 / 5.0 | 2.3 / 5.0 | 4.0+ / 5.0 |
| End-to-end journey A functional | NO | NO | YES |
| End-to-end journey B functional | NO | NO | YES |
| P0 bugs resolved | 0 / 3 | 0 / 3 | 3 / 3 |
| Demo-ready status | NOT READY | NOT READY | READY |

— END OF REPORT —

Morgan Ruiz · PE Ops Data Architect + Program Controls Director · QA Audit v2 · March 4, 2026