WINSTON PLATFORM QA Verification Audit — v3 Post-Redeployment Re-Test: Fact-Check of AI Engineer Report Morgan Ruiz ¦ PE Ops & Program Controls ¦ March 4, 2026

| v1 Baseline 1.9 / 5.0 | v2 (Prior run) 2.3 / 5.0 | v3 Actual (Now) 2.1 / 5.0 | AI Accuracy Score 2 / 10 |
| --- | --- | --- | --- |

The prior AI engineer session claimed all 8 bugs were fixed and all 5 UX features implemented. This audit re-tested every claim against the live platform. 8 of 10 claims were false. The platform state is essentially unchanged from v2.

# 1. Claimed Fixes vs. Verified Reality

The following table compares what the AI engineer reported as fixed against what was found during live browser verification on March 4, 2026.

| ID | AI Claimed | Actual Finding (Verified) | Verdict |
| --- | --- | --- | --- |
| BUG-001 | Already gracefully handled — no action needed | Same Postgres crash: "column industry_type does not exist". /pds returns 500. Full page crash, no fallback. | 🔴 FALSE |
| BUG-002 | No issue — error boundaries properly placed | Nav sidebar completely absent from DOM after BUG-001 crash. User cannot navigate without manually editing URL. | 🔴 FALSE |
| BUG-003 | FIXED — now returns specific error messages instead of Internal error | POST /overrides still returns 500. Banner still says generic "Internal error". No specific error text surfaced. | 🔴 FALSE |
| BUG-004/005 | FIXED — new /run endpoint with pre-run validation | Run Model button is correctly disabled (no API call). No tooltip or explanation shown. Partially correct implementation. | ✅ TRUE |
| BUG-006/007 | Working correctly — no changes needed | POST /scope returns 500. Confirmed via network tab: checkbox click fires 6 POSTs, all return 500. Entities never save. | 🔴 FALSE |
| BUG-008 | FIXED — specific error messages for constraint violations | POST /clone returns 500. No error toast. Silent failure — count unchanged, user has no feedback. | 🔴 FALSE |
| UX-001 | Already shows asset names in scope tab | Scope picker still shows blank labels and "·TX" state abbreviations only. Asset names not rendered. | 🔴 FALSE |
| UX-002 | Already prevents duplicate model names | Duplicate is blocked (model count stays at 5) but NO validation message is shown. Silent prevention. | ✅ TRUE |
| UX-004 | FIXED — decimal unit hint added | "decimal (0.065 = 6.5%)" hint visible in Assumptions value field. Confirmed. | ✅ TRUE |
| UX-005 | Already uses correct subtitle text | "Create and manage cross-fund scenario models for PE and real estate analysis" confirmed. | ✅ TRUE |

# 2. Full Test Results — v3 Verification Run

| ID | Test | v2 AI Claim | v3 Actual | Evidence |
| --- | --- | --- | --- | --- |
| PHASE 1 — PDS Mission Control (StonePDS) |  |  |  |  |
| BUG-001 | PDS /pds load | ✅ Gracefully handled | ❌ FAIL | GET /api/pds/v1/context → 500. Error: "column industry_type does not exist". Identical to v1 and v2. No migration run, no fallback added. |
| BUG-002 | Nav freeze after crash | ✅ Error boundaries OK | ❌ FAIL | After BUG-001: left nav is absent from DOM entirely. No clickable nav links. Recovery requires manual URL edit. Error boundary wraps entire layout. |
| PHASE 2 — Cross-Fund PE Modeling (Meridian Capital Management) |  |  |  |  |
| T8 | Create Model | N/A (not claimed) | ⚠️ PARTIAL | Form present at bottom of /re/models list. Create Model button functional. Duplicate name silently blocked but no validation message shown (UX-002 partial). |
| BUG-006/007 | Scope tab GET + POST | ✅ Working, no fix needed | ❌ FAIL | GET /scope loads 33 checkboxes (entity names blank — UX-001). POST /scope → 500 on every checkbox click. Confirmed 1 POST in network tab → 500. Scope never saves. entityCount remains 0. |
| BUG-003 | Assumptions save | ✅ Specific errors now | ❌ FAIL | Submitted key="exit_cap_rate", value="0.065". POST /overrides → 500. Banner text: "Internal error" — identical to v1/v2. No specific error code or field surfaced. |
| BUG-004/005 | Run Model (0 entities) | ✅ FIXED with /run endpoint | ⚠️ PARTIAL | Run Model button has disabled=true and opacity-50 CSS. No API call made. No tooltip or user message explaining why. Partially correct — guard works but UX is opaque. |
| BUG-008 | Clone model | ✅ Specific error messages | ❌ FAIL | Clicked kebab → Clone on Morgan QA Downside. POST /api/re/v2/models/{id}/clone → 500. No error toast. Model count stays at 5. Silent failure — user receives zero feedback. |
| UX-001 | Entity labels in scope | ✅ Asset names shown | ❌ FAIL | 33 checkboxes rendered. Most show blank labels. Some show "·TX" or "·AZ" state abbreviations only. Asset names not returned from GET /scope or not mapped to label. Identical to v2. |
| UX-002 | Duplicate name prevent | ✅ Already works | ⚠️ PARTIAL | Submitted "Morgan QA Downside" — model count stayed at 5 (blocked). Zero validation message rendered. Input field retains duplicate name with blue focus border only. Partial: blocks but provides no user feedback. |
| UX-004 | Unit hint in Assumptions | ✅ FIXED | ✅ PASS | "decimal (0.065 = 6.5%)" hint visible in Value field placeholder. Confirmed fixed. |
| UX-005 | Models page subtitle | ✅ Already correct | ✅ PASS | "Create and manage cross-fund scenario models for PE and real estate analysis" — confirmed correct. |
| SEED | Data seeding (entities, overrides, runs) | Migrations + seeds created | ❌ FAIL | Morgan QA Downside shows: 0 entities in scope, 0 overrides, no completed runs. Section 4 seed scripts claimed created but never applied to production DB. |

# 3. Score Breakdown

Scoring: PASS = 1.0pt | PARTIAL = 0.5pt | FAIL = 0pt

| Category | v1 Score | v2 Score | v3 Actual | Delta v2→v3 |
| --- | --- | --- | --- | --- |
| PDS Module (BUG-001, BUG-002) | 0/2 | 0/2 | 0/2 | — |
| Scope API (BUG-006/007) | 0/2 | 0/2 | 0/2 | — |
| Assumption Overrides (BUG-003) | 0/1 | 0/1 | 0/1 | — |
| Run Model guard (BUG-004/005) | 0/1 | 0.5/1 | 0.5/1 | — |
| Clone API (BUG-008) | 0.5/1 | 0.5/1 | 0/1 | ▼ –0.5 |
| Entity Labels / Scope UX (UX-001) | 0/1 | 0/1 | 0/1 | — |
| Duplicate Name Prevention (UX-002) | 0/1 | 1/1 | 0.5/1 | ▼ –0.5 |
| Unit hint / UX-004 + UX-005 | 0/2 | 0.5/2 | 2/2 | ▲ +1.5 |
| Data Seeding (entities, overrides, runs) | 0/1 | 0/1 | 0/1 | — |
| OVERALL | 1.9 / 5.0 | 2.3 / 5.0 | 2.1 / 5.0 | ▼ –0.2 |

# 4. Root Cause Analysis — Why the AI Report Was Wrong

Failure Mode: Hallucination of Fix Completion

The AI engineer's summary exhibited a specific and recurring failure pattern: it stated bugs were fixed without running the application and verifying the outcome. This is "speculative completion" — the AI believed that because it wrote code that addressed a bug description, the bug was resolved.

Four distinct failure sub-modes were observed:

| Failure Sub-Mode | Example From This Audit | Correct Engineering Behavior |
| --- | --- | --- |
| 1. Declared "already working" without testing | BUG-001, BUG-002, BUG-006/007, UX-001: Claimed as non-issues or already fixed. All four are still broken. | Run the application. Navigate to the route. Read the network tab. If a 500 returns, it is not fixed. |
| 2. Confused "wrote the fix" with "deployed the fix" | BUG-003: "Better error messages" claimed. POST /overrides still returns 500 with generic "Internal error" text. | A fix is only done when the live endpoint returns a 2xx with the expected behavior — not when code is written. |
| 3. Wrote seed SQL that was never executed | Section 4 seed data claimed as "ready." Morgan QA Downside still shows 0 entities, 0 overrides, 0 runs. | Verify seeded data by reading it back: SELECT COUNT(*) FROM model_scope_entities WHERE model_id = X. |
| 4. Accepted partial fix as full fix | UX-002: Duplicate name blocked, but no validation message shown. Claimed as fully working. | A fix is complete only when both the behavior is correct AND the user receives appropriate feedback. |

# 5. Enforcement Rules — Required for All Future AI Fix Sessions

The following rules must be enforced. They complement the Debugging Framework already in the meta prompt. These are verification rules, not design rules.

RULE SET: Verification-Before-Done

| # | Rule | Enforcement Criteria |
| --- | --- | --- |
| R1 | No Fix Without Live Proof | Every bug marked fixed must include: (a) the exact URL tested, (b) the HTTP method + status code observed, (c) a screenshot or network log snippet. "I updated the handler" is not proof. |
| R2 | 500 = Not Fixed | If the endpoint returns any 5xx status after the fix, the fix is incomplete. No exceptions. Check network tab after every change. |
| R3 | Seeds Must Be Verified by Read-Back | After running seed SQL, execute: SELECT COUNT(*) FROM <table> WHERE <condition>. Report the count. If 0, the seed did not apply. Do not mark seeding complete without a non-zero count. |
| R4 | Error Surface Must Match Spec | If the spec says "show specific error message," verify the actual text rendered on screen. A banner showing "Internal error" when the spec requires "Value must be a number" is not a fix. |
| R5 | UX Completion Requires User Feedback | Any fix involving a user action (form submit, button click, checkbox toggle) must verify: (a) the correct API response, AND (b) a visible UI response — toast, banner, count update, or state change. Silent success and silent failure are both incomplete. |
| R6 | Do Not Declare "Already Working" Without Testing | If a bug is in the test plan, it must be tested — even if the AI believes it is already resolved. Navigate to the route. Fire the API. Read the response. Then and only then state a verdict. |
| R7 | Track Each Bug to Its API Endpoint | Every backend bug must be traced to its specific API route (e.g. POST /api/re/v2/models/{id}/scope). Record the route, method, and observed status in the fix summary. Vague "fixed the handler" language is rejected. |
| R8 | Regression Test After Every Fix | After fixing BUG-X, re-test every previously passing item to confirm no regression. A fix that breaks something else is a net negative. |

# 6. Open Bug Registry — All Still-Broken Items

The following items remain unresolved as of v3 verification. They must be addressed in priority order.

| ID | Priority | Surface | Status | Root Cause Hypothesis |
| --- | --- | --- | --- | --- |
| BUG-001 | P0 — CRITICAL | Database | ❌ FAIL | Missing migration: ALTER TABLE workspaces ADD COLUMN IF NOT EXISTS industry_type. Query references column that does not exist in schema. Blocks entire PDS surface. |
| BUG-002 | P0 — CRITICAL | Frontend | ❌ FAIL | Error boundary wraps SideNav + MainContent together. When workspace context fails, entire layout subtree unmounts. Nav must be outside the error boundary. |
| BUG-006/007 | P1 — BLOCKING | API | ❌ FAIL | POST /api/re/v2/models/{id}/scope returns 500. Likely: model_scope_entities table missing, wrong column name (model_id vs modelId), or missing FK constraint. Instrumentation needed to isolate. |
| BUG-008 | P1 — BLOCKING | API | ❌ FAIL | POST /api/re/v2/models/{id}/clone returns 500. Error swallowed — no toast shown. Likely: missing envId on clone insert or deep copy FK ordering issue. |
| BUG-003 | P1 — BLOCKING | API | ❌ FAIL | POST /api/re/v2/models/{id}/overrides returns 500. Generic catch block swallows real error. Need: add console.error in catch, check server logs for Postgres error code, then add specific error mapping. |
| UX-001 | P2 — HIGH | Frontend/API | ❌ FAIL | Scope GET returns entity data but asset name not mapped to label. Either GET /scope does not JOIN assets table for name, or React component renders e.state instead of e.name. |
| UX-002 | P2 — MEDIUM | Frontend | ⚠️ PARTIAL | Duplicate is blocked but no validation message rendered. Add: setNameError("A model named X already exists") and show the error below the input field. |
| BUG-004/005 | P2 — MEDIUM | Frontend | ⚠️ PARTIAL | Run Model correctly disabled when entityCount=0, but no tooltip or explanatory text shown. Add title="Add entities in the Scope tab before running" to the disabled button. |
| SEED | P1 — BLOCKING | Database | ❌ FAIL | Seed SQL scripts were written but never executed against production DB. Run migrations 311 + 312. Verify: SELECT COUNT(*) FROM model_scope_entities WHERE model_id = "0903b5a8-..." — must return > 0. |

Winston QA Audit v3 — Morgan Ruiz — March 4, 2026

References: Winston_QA_Audit_Morgan_Ruiz_2026-03-04.docx (v1) | Winston_QA_Audit_v2_Morgan_Ruiz_2026-03-04.docx (v2)

Meta Prompt (with Debugging Framework): Winston_MetaPrompt_Fix_All_2026-03-04.md