MONTHLY MANAGEMENT REPORT

September 2024

Cascade Ridge Apartments | Prepared: October 10, 2024 | Due Date: October 15, 2024

| Occupancy 91.7% +3.0pp vs. Sep 2023 | Avg In-Place Rent $1,371/mo +4.0% vs. Sep 2023 | Sep 2024 NOI $181,876 +18.3% vs. budget | Reno Units YTD 33 of 48 Phase 1 $813,450 spent |
| --- | --- | --- | --- |

# 1. OCCUPANCY REPORT

| Unit Type | Total Units | Occupied | Vacant | Occ. Rate | Avg In-Place Rent | Avg Market Rent |
| --- | --- | --- | --- | --- | --- | --- |
| 1BR/1BA | 96 | 89 | 7 | 92.7% | $1,152 | $1,185 |
| 2BR/2BA (unrenovated) | 75 | 70 | 5 | 93.3% | $1,302 | $1,380 |
| 2BR/2BA (renovated, 33 units) | 33 | 30 | 3 | 90.9% | $1,547 | $1,525 |
| 3BR/2BA | 36 | 31 | 5 | 86.1% | $1,678 | $1,725 |
| TOTAL | 240 | 220 | 20 | 91.7% | $1,371 | $1,421 |

| Leasing Activity — September 2024 | Count | Notes |
| --- | --- | --- |
| Move-Ins | 8 | Strong lease-up continuing; 3 were renovated unit move-ins |
| Move-Outs | 3 | Below seasonal average; lease renewal rate improving |
| New Leases Executed | 7 | Avg lease term: 12.4 months; avg starting rent: $1,398 |
| Lease Renewals Executed | 12 | Avg renewal increase: +3.2%; no renewals declined |
| Notices to Vacate Received | 4 | Unit types: 2 x 1BR, 1 x 2BR, 1 x 3BR |
| Evictions Filed | 1 | Unit 147B — 3 months delinquent; county court filing 9/18/2024 |
| Applications Received | 22 | Avg days to decision: 1.8 days |
| Application Denial Rate | 18% (4/22) | Background/credit screening |

# 2. INCOME & EXPENSE SUMMARY — SEPTEMBER 2024

| Income / Expense Category | Sep 2024 Actual | Sep 2024 Budget | Variance ($) | Variance (%) |
| --- | --- | --- | --- | --- |
| Gross Potential Rent | $329,040 | $320,000 | +$9,040 | +2.8% |
| Less: Vacancy & Credit Loss | ($26,323) | ($30,400) | +$4,077 fav. | -13.4% |
| Effective Gross Revenue | $302,717 | $289,600 | +$13,117 | +4.5% |
| Other Income (Fees, Pkg, Pet) | $10,485 | $9,667 | +$818 | +8.5% |
| TOTAL REVENUE | $313,202 | $299,267 | +$13,935 | +4.7% |
| Payroll & Benefits | ($58,420) | ($61,000) | +$2,580 fav. | -4.2% |
| Repairs & Maintenance | ($22,148) | ($24,000) | +$1,852 fav. | -7.7% |
| Contract Services | ($14,380) | ($14,500) | +$120 fav. | -0.8% |
| Utilities (common area) | ($12,890) | ($13,500) | +$610 fav. | -4.5% |
| Property Management Fee (4.5%) | ($14,094) | ($13,467) | ($627) unfav. | +4.7% |
| Insurance | ($5,125) | ($5,125) | $0 | 0.0% |
| Property Taxes | ($4,269) | ($4,269) | $0 | 0.0% |
| TOTAL OPERATING EXPENSES | ($131,326) | ($135,861) | +$4,535 fav. | -3.3% |
| NET OPERATING INCOME | $181,876 | $163,406 | +$18,470 | +11.3% |
| Debt Service (interest only) | ($144,812) | ($144,812) | $0 | 0.0% |
| Cash Flow After Debt Service | $37,064 | $18,594 | +$18,470 | +99.3% |
| Cash Sweep (to XXXX-8825) | ($37,064) | ($18,594) |  | Cash sweep still active; swept to XXXX-8825 |
| Net Cash to Borrower | $0 | $0 | $0 | Cash sweep active; no borrower distribution |

# 3. MAINTENANCE & OPERATIONS

3.1 Maintenance Work Orders — September 2024

| Category | Opened | Completed | Avg Days to Complete | Open at 9/30 |
| --- | --- | --- | --- | --- |
| HVAC / Heating | 14 | 13 | 1.4 days | 1 |
| Plumbing | 9 | 9 | 1.1 days | 0 |
| Appliances | 6 | 6 | 2.8 days | 0 |
| Electrical | 3 | 3 | 1.0 days | 0 |
| General Maintenance | 18 | 17 | 1.2 days | 1 |
| Emergency (after hours) | 2 | 2 | 0.4 days | 0 |
| TOTAL | 52 | 50 | 1.5 days avg | 2 |

Open Work Orders (2 at month-end): (1) Unit 218A — HVAC thermostat replacement, parts ordered; (2) Unit 104C — bathroom exhaust fan replacement, scheduled for October 2.

Emergency Response: 2 after-hours calls in September — burst pipe in Unit 312B (9/7; repaired same day at cost of $680) and gas leak report in Unit 205A (9/21; Aurora Fire Dept. responded; false alarm, no issue found).

# 4. CAPITAL RENOVATION UPDATE

| Phase 1 Metric | YTD | Q3 Target | Full Year Target |
| --- | --- | --- | --- |
| Units Completed | 33 | 36 | 48 |
| Total Spend to Date | $813,450 | $900,000 | $1,440,000 |
| Avg Cost per Unit | $24,650 | $25,000 | $25,000 |
| Avg Achieved Rent (2BR reno) | $1,547/mo | $1,525/mo | $1,525/mo |
| Rent Premium vs. Unrenovated | +$245/mo | +$220/mo | +$220/mo |
| Annualized Premium (33 units) | +$97,020/yr |  |  |
| Units Actively Under Renovation | 4 (as of 9/30) |  |  |
| Units in Pipeline / Upcoming | 11 (Oct–Dec) |  |  |

Note: The 3-unit shortfall vs. Q3 target is entirely due to the August countertop supply delay. All 15 remaining units are under contract with Alpine Construction Partners LLC at the same per-unit fixed price. Projected completion of all 48 Phase 1 units: December 15, 2024.

# 5. DELINQUENCY REPORT

| Delinquency Bucket | Units | Balance | Notes |
| --- | --- | --- | --- |
| Current (0–5 days past due) | 218 | $0 | Normal payment cycle |
| 6–30 days past due | 1 | $1,302 | Unit 088A; promise to pay received 9/28 |
| 31–60 days past due | 1 | $2,604 | Unit 217C; repayment plan in place |
| 61–90 days past due | 0 | $0 | — |
| 90+ days (eviction pending) | 1 | $3,906 | Unit 147B; filed 9/18; hearing: Oct 23 |
| TOTAL DELINQUENCY | 3 units | $7,812 | 0.8% of monthly GPR; within acceptable range |

# 6. CASH MANAGEMENT ACCOUNT BALANCES (AS OF 9/30/2024)

| Account | Account # | Balance | Notes |
| --- | --- | --- | --- |
| Lockbox / Receivables | XXXX-8821 | $0 | Cleared daily to sub-accounts |
| Operating Account | XXXX-8822 | $92,475 | Funded for October expenses |
| T&I Reserve | XXXX-8823 | $424,800 | 9 months accumulated; taxes due Jan 2025 |
| Replacement Reserve | XXXX-8824 | $270,000 | 9 months x $30K; draws against renovation |
| Cash Sweep Account | XXXX-8825 | $287,419 | Lender-controlled; awaiting cash sweep release |
| Debt Service Account | XXXX-8826 | $144,812 | Oct interest payment funded |

Prepared by: Sarah K. Okonkwo, President — Meridian Property Management LLC

Report Date: October 10, 2024 | For: Owner (Meridian Capital Holdings IV LLC) and Lender (Hartwell Capital Partners LLC)