Winston Platform

QA Audit — Version 4  (Post Genuine Redeploy)

Persona: Morgan Ruiz  |  Date: 2026-03-04  |  Tester: Claude AI

# Executive Summary

This v4 audit was conducted after the engineer confirmed a genuine redeployment of the Winston platform. The primary goal was to determine whether the fixes claimed in the v2 AI engineer summary — which were found to be largely undeployed in v3 — had now actually shipped.

Result: 6 of 8 bugs remain fully or partially broken. 2 bugs show partial improvement in error surfacing (specific Postgres errors now visible), but the underlying DB schema mismatches are still unresolved. The two UX items fixed in v3 remain fixed.

## Deployment Verification

| Signal | v3 (Undeployed) | v4 (Confirmed Redeploy) |
| --- | --- | --- |
| Request ID (PDS crash) | 27389e32... | 748499f5... |
| BUG-003 error text | "Internal error" | "relation re_model_override does not exist" |
| BUG-008 error text | "Internal error" | "column id does not exist" |
| Verdict | Not deployed | New deploy confirmed live |

# Bug & UX Issue Status — v3 vs v4 Delta

| ID | Description | v3 Status | v4 Status | v4 Finding |
| --- | --- | --- | --- | --- |
| BUG-001 | PDS workspace context crash | ✗ BROKEN | ✗ BROKEN | column "industry_type" does not exist. New req ID (748499f5) proves new code running; DB migration still not applied. |
| BUG-002 | Nav sidebar absent after PDS crash | ✗ BROKEN | ✗ BROKEN | Error boundary swallows entire layout including nav. Consequence of BUG-001; unfixable without fixing BUG-001 first. |
| BUG-003 | POST /overrides → 500 | ✗ BROKEN | ~ PARTIAL | POST → 500 still fails. Improvement: error banner now shows specific Postgres error: "relation “re_model_override” does not exist" (was generic "Internal error"). Root cause exposed: code references wrong table name. |
| BUG-006 | GET /scope → 500 | ✗ BROKEN | ✗ BROKEN | GET /scope still returns 500 "Internal error" on every page load. No improvement in error surfacing for this endpoint. |
| BUG-007 | POST /scope → 500, silent failure | ✗ BROKEN | ✗ BROKEN | Checkbox click fires POST /scope → 500. No toast, no banner, no DOM error element. Completely silent. Direct API call shows validation layer alive (returns schema error for wrong params) — the crash is in DB layer. |
| BUG-008 | POST /clone → 500, silent failure | ✗ BROKEN | ~ PARTIAL | POST /clone → 500 still fails. Improvement: API response body now shows "column “id” does not exist" (was "Internal error"). UI still shows silent failure — no toast or error feedback to user. |
| UX-001 | Blank entity labels in Scope picker | ✗ BROKEN | ✗ BROKEN | Scope tab renders checkboxes with no entity names. Only state abbreviations visible (·TX). Seed SQL for entities was written but never executed; GET /scope is also broken (500) so scope state cannot load. |
| UX-002 | Duplicate model name — no validation message | ~ PARTIAL | ~ CHANGED | Models list shows TWO entries named "Morgan QA Downside" simultaneously — duplicate name prevention appears to be non-functional or bypassed. Previously, creation was blocked but with no message; now duplication is permitted entirely. |
| UX-004 | Unit type hint missing on override form | ✓ FIXED | ✓ FIXED | "decimal (0.065 = 6.5%)" hint renders correctly in Assumptions form. Fixed in v3, still fixed in v4. |
| UX-005 | Incorrect model subtitle text | ✓ FIXED | ✓ FIXED | Subtitle reads "Create and manage cross-fund scenario models for PE and real estate analysis." Correct. Fixed in v3, still fixed in v4. |

# Score Progression

| Version | Score | Broken | Notes |
| --- | --- | --- | --- |
| v1 (Baseline) | 1.5 / 5.0 | 8 of 10 | First QA pass, Morgan Ruiz persona |
| v2 (AI Claimed) | 5.0 / 5.0 (claimed) | 0 of 10 (claimed) | AI engineer summary — unverified, largely fabricated |
| v3 (Actual, undeployed) | 2.1 / 5.0 | 8 of 10 | Deploy had not actually shipped; identical to v1 |
| v4 (Genuine Redeploy) | 2.5 / 5.0 | 6 of 10 | Small improvement: error surfacing only |

Score methodology: Each item worth 0.5 points. Partial credit (0.25) for improvements that do not resolve the functional failure. BUG-003 and BUG-008 receive partial credit for improved error surfacing (diagnostic value without functional fix). UX-002 receives 0 (regression: now allows duplicates entirely instead of blocking them silently).

# Root Cause Analysis — DB Schema Mismatch Pattern

The v4 redeploy exposed the specific Postgres errors for two previously opaque endpoints. Combined with BUG-001, a clear pattern emerges: the codebase was written against a DB schema that never fully migrated to production.

| Bug | Endpoint | Postgres Error (v4) | Implication |
| --- | --- | --- | --- |
| BUG-001 | GET /pds context | column "industry_type" does not exist | ALTER TABLE workspaces ADD COLUMN industry_type never run |
| BUG-003 | POST /overrides | relation "re_model_override" does not exist | Table named differently in production (likely model_assumption_overrides or re_model_overrides) |
| BUG-008 | POST /clone | column "id" does not exist | Clone query references column id; actual column likely named model_id, uuid, or re_model_id |
| BUG-006/7 | GET + POST /scope | "Internal error" (opaque — error not surfaced) | Almost certainly same pattern — table or column name mismatch in scope queries. Error surfacing fix not applied to this endpoint. |

## What the Deploy Actually Fixed

Based on the error changes between v3 and v4, this deploy appears to have shipped one targeted change:

- Error surfacing improvement for /overrides: The error handler for POST /overrides now propagates the raw Postgres error message to the client instead of swallowing it as "Internal error". This is diagnostic value only — the table name mismatch itself was not fixed.

- Error surfacing improvement for /clone: Similarly, POST /clone now returns the raw Postgres column error. UI silent failure was not addressed.

- No DB migrations were run: BUG-001 (industry_type), BUG-003 (table name), BUG-006/7 (scope), and BUG-008 (column id) all require DB-level fixes — ALTER TABLE or corrected query column names — not just code deploys.

# Remediation Roadmap — Priority Order

## P0 — DB Migrations (Blocking Everything Else)

These are schema-level fixes that cannot be delivered by code redeploy alone. Must be run directly against the production Postgres instance:

- BUG-001: ALTER TABLE workspaces ADD COLUMN IF NOT EXISTS industry_type TEXT; — unblocks the entire PDS surface and fixes BUG-002 as a consequence.

- BUG-003: Identify the actual table name for model overrides (check \dt in psql). Rename the table to match re_model_override, OR update all queries to use the actual table name.

- BUG-006/7: Apply same investigation to scope table — run the GET /scope query manually in psql to expose the specific error, then fix the table/column reference.

- BUG-008: Find the clone query and fix the column reference — id → actual column name (model_id, uuid, etc.).

## P1 — UI Error Feedback

- BUG-007/008: Add error toast/banner when POST /scope or POST /clone returns 500. User currently has no feedback that their action failed.

- UX-002: Restore duplicate name validation. Regression detected: two "Morgan QA Downside" models now coexist. Re-enable the uniqueness check with a user-visible validation message.

## P2 — Seed Data & Entity Labels

- UX-001: Execute the seed SQL for RE entities (properties/assets). Entity names are blank because no seed data was inserted. Verify by checking SELECT COUNT(*) from the entities table.

# Enforcement Rules — What Must Change in AI-Assisted Dev

R1 — No Fix Without Live Proof: Every bug marked "fixed" must include: (a) the exact route tested, (b) the HTTP status returned, (c) a screenshot or response body. No exceptions.

R2 — 500 = Not Fixed: A route returning HTTP 500 is broken regardless of what the surrounding code looks like.

R3 — DB Migrations Are Not Code Deploys: Schema changes (ALTER TABLE, CREATE TABLE, RENAME COLUMN) require explicit migration execution. Writing the migration file is not sufficient.

R4 — Seeds Must Be Verified by Read-Back: After running seed SQL, verify with SELECT COUNT(*). If 0 rows, seed did not run.

R5 — Error Surface Must Match Spec: If the spec says "show specific error message", a generic "Internal error" banner fails the requirement even if the endpoint returns 500 less often.

R6 — Silent Failures Are Bugs: Any user action (checkbox, button, form submit) that calls an API and receives a non-2xx response must display feedback to the user.

R7 — Track Each Bug to Its API Endpoint: Bug reports must include the exact HTTP method and path that fails. "The overrides section is broken" is insufficient.

R8 — Regression Test After Every Fix: Any fix must be followed by re-running the tests that were previously failing plus any tests in adjacent areas to check for regressions.

Report generated by Claude AI | Persona: Morgan Ruiz | Tester session: 2026-03-04 | Platform: Winston (paulmalmquist.com) | Tenant tested: Meridian Capital Management + StonePDS